# **SCORE Contest Project**

Project : CSyllabus

Available at <https://csyllabus.com/demo/>



|  |  |
| --- | --- |
| ***Project team :*** | ***Supervisors :*** |
| **Zvonimir Relja (**zvonimir\_relja@yahoo.com) | Ivana Bosnic (ivana.bosnic@fer.hr) |
|  |  |
| **Filip Turčinović (**filip.turcinovic@fer.hr) | Raffaela Mirandola (raffaela.mirandola@polimi.it) |
|  |  |
| **Emanuel Guberovic (emanuel.guberovic@gmail.com)** | ***Customer :*** |
|  | Gruia-Catalin Roman (gcroman@unm.edu) |
| **Matej Vukosav (matej.vukosav@gmail.com)** |  |
|  |  |
| **Sebastian Mayoral (obandomayoral@gmail.com)** |  |
|  |  |
| **Adrien Roques (adrien.roques.31@outlook.fr)** |  |
|  |  |
| **Thomas Benetti (thomas.benetti@gmail.com)** |  |

# Executive summary

In today’s modern world where educational boundaries slowly disappear, transit of students from one university to another is increasing. Most of time they want to conduct an experience of studying abroad. Often, different countries includes different languages or cultures, what can be challenging or even too hard to overcome. Exploring or choosing a suitable university involves adaptation to different searching tools, sites and portals. Their mechanism of showing relevant data can be confusing and not understandable at first and demand exhaustive work to get familiar with. Even if they found a similar university or one that matches their preferences, comparing courses can be challenging. Such data are not centralized and easily offered as they should be. To remove unnecessarily work and unpleasant experience before they even start, this project aim to provide all relevant information and insure that they choose best possible destination for their further education.

CSyllabus is imagined as a web platform which should ease up process of finding and comparing courses on domestic and foreign faculties. It will enable users to discover and compare courses on interactive way through web application. This « one click » application will save time and provide very useful information to interested parties.

This project is developed inside the Distributed software development course provided by Politecnico di Milano – Milan and Faculty of Electrical Engineering and Computing – Zagreb. The aim of the course is to provide knowledge on how to deal with problems related to distance and different cultures in developing software distributed environment. The team of the project is composed of three students from Milan and four from Zagreb.

CSyllabus was implemented using modern technologies (Django rest framework, Python, Angular4, Angular material, JSON, …).

Now that CSyllabus lives, we are very pleased with the outcomes as well as our stakeholders. We think that the main reason for that was good team atmosphere and coordination. Stakeholders were especially pleased with intuitive interface and design produced for this project. We always improved it, taking into account reviews from students, friends or family to make sure that the whole system is user-friendly for best user experience.

# 1 Document overview

This paper starts with the requirements we are supposed to fulfill in *Section 2* and the problems we stated in *Section 3* followed with *Section 4* in which we define non functional requirements. Our SCRUM management plan is presented in *Section 5*. Then we state how we planned our work in *Section 6* and show some details of our project architecture in *Section 7*. *Section 8* discusses the implementation methods and *Section 9* the testing. *Section 10* contains information about the development process used and in *Section 11* we bring the outcomes. Finally we state what we have learned and summarize the whole paper.

# 2 Requirements and problem statement

# 3 Requirements specification

The primary success of the software system is the degree to which it fulfills the needs of its stakeholders and users. As the requirements are targeted to a specific group of people, we had to specify our system.

# 4 Non functional requirements

## 4.1 Usability

CSyllabus is a web-based application and responsive for mobile usage. In this way, the User can use the application with different browsers from various locations.

The application must offer a user-friendly interface.

The application must be easy to use and understandable. It must not require specific knowledge on new technologies.

The application must not require more than one hour of training to master its functionalities.

## 4.2 Availability

System will be available through web page so users can use its functionalities. Interaction with the system data will be available through system API.

## 4.3 Privacy and Security

The data used in this project will be publicly visible to all consumers except in situations where data owner insist otherwise. The personal data of the user will be publicly visible in user profile except when user manually hides information. Syllabuses will be available only with the authorization of the respective faculties or universities.

## 4.4 Performance


The system will be scaled according to user acquisition. Architecture will be designed taking in view later easier expanding and scalability. Since this application will be created in the context of the DSD course, our team will not build or require any dedicated infrastructure for it. Futhermore, it is impossible to estimate and prove the exact value for performance tests in this scope.

# 5 SCRUM management

## 5.1 Team introduction

Our team consists of four students from University of Zagreb, Croatia, and three international students from Politecnico di Milano, Milan, Italy. We are all students of computer engineering with no previous knowledge about distributed software development, so this was a great chance for us not only to learn something new but also experience full concept of distributed development.

Team members and roles are as follow :



*Figure 1. Roles repartition*

We used the SCRUM approach to define team roles, as following:

* The Product Owner, who is responsible for the product backlog and facilitate the communication between the customer and the development team
* The Scrum Master, who helps the team during all the SCRUM phases and facilitates the ceremonies
* The Development Team, who builds the increment product. The Product Owner and the Scrum Master works with the team.

We used Doodle to choose the project roles. The team has decided then that Matej Vukosav will be the Product Owner and that Thomas Benetti will be the Scrum Master. We chose to don’t change the Scrum master role if the person responsible has the expertise and does his job well.

## 5.2 Team expertise

From the total of seven members in our team, three already had advanced knowledge of web development with the frameworks we used (Django and Angular4), two members had some experience of web page development and two members had only theorical knowledge and expertise in other areas like object design and database modeling. All of this had to be taken into consideration when dividing roles among the team.

## 5.3 Team coordination

## 5.4 Programming management

## 5.5 Communication

## 5.6 Managing project artifacts

## 5.7 Integration and tracking

# 6 Project plan

## 6.1 Planned sprints

|  |  |  |  |
| --- | --- | --- | --- |
| **Sprint** | **Start date** | **End date** | **Description** |
| 0 | 2017-10-13 | 2017-10-27 | Research |
| 1 | 2017-10-27 | 2017-11-10 | Explorer and database |
| 2 | 2017-11-10 | 2017-11-24 | Comparator |
| 3 | 2017-11-24 | 2017-12-08 | Community |
| 4 | 2017-12-08 | 2017-12-22 | Validation |
| 5 | 2017-01-05 | 2017-01-19 | Final report |

## 6.2 Milestones

|  |  |  |  |
| --- | --- | --- | --- |
| **Item** | **Type** | **Planned end date** | **Revised end date** |
| Project vision and project plan | Presentation | 2017-10-17 |  |
| Requirements, design and revised project plan | Presentation | 2017-10-31 |  |
| Project plan document (v1) | Deliverable | 2017-11-03 |  |
| Requirements definition document (v1) | Deliverable | 2017-11-10 |  |
| Design description document (v1) | Deliverable | 2017-11-10 |  |
| Status report | Presentation | 2017-11-14 |  |
| Milestone – Alpha prototype | Presentation | 2017-11-28 |  |
| Milestone – Beta prototype | Presentation | 2017-12-12 |  |
| Acceptance test plan | Deliverable | 2017-12-22 |  |
| Final project | Presentation | 2018-01-09 |  |
| SCORE report | Deliverable | 2018-01-15 |  |
| Test report | Deliverable | 2018-01-19 |  |
| Final project report | Deliverable | 2018-01-19 |  |
| Final product | Deliverable | 2018-01-19 |  |

## 6.3 Dividing tasks

As shown in *Figure 2*, we had different tasks to work on. Some of them were required to be completed before starting others, others needed to be done in parallel. We tried to imagine how the tasks flow was and how long each task would take.

*Figure 2. The Gantt chart created at the beginning of the project*

*Figure 3. The actual Gantt chart*

# 7 Architecture and design

## 7.1 Motivation and overview

## 7.2 Database

## 7.3 Server side modules

# 8 Implementation

# 9 Verification and validation

# 10 Development process

# 11 Outcomes

# 12 Summary